## Authentication

| Functionality | Status | Current Status |
| --- | --- | --- |
| Candidate Registration | Completed | Candidate registration UI and API are implemented. |
| Company Registration | Completed | Company registration creates the user and associated company record. |
| JWT Login Authentication | Completed | Access tokens, refresh tokens, logout, and session refresh are implemented. |
| Role-Based Authentication | Completed | Candidate, Company, and Admin roles are enforced. |
| Password Encryption (BCrypt) | Completed | Passwords are hashed using BCrypt. |

## Candidate Module

| Functionality | Status | Current Status |
| --- | --- | --- |
| Candidate Dashboard | Completed | Dashboard includes profile progress, jobs, applications, and stats. |
| Resume Upload | Completed | Authenticated upload, validation, replacement, and storage. |
| Resume Management | Completed | View, replace, delete resume. |
| Job Search | Completed | Search and filters implemented. |
| Job Details View | In Progress | Dedicated details page/modal pending. |
| Apply for Jobs | Completed | Validation, duplicate prevention, notifications. |
| ATS Score Calculation | Completed | Calculated during application. |
| Profile Management | Completed | Profile editing and photo upload. |

## Company Module

| Functionality | Status | Current Status |
| --- | --- | --- |
| Company Dashboard | In Progress | Stats, posted-jobs, applicants. |
| Company Profile | In Progress | View/edit profile. |
| Create Job Posting | Completed | Implemented. |
| Update Job Posting | Not Started | API exists; UI pending. |
| Delete Job Posting | Not Started | API exists; UI pending. |
| View Applicants | Not Started | Ownership validation/details pending. |
| Candidate Shortlisting | Not Started | No endpoint/UI. |

## Admin Module

| Functionality | Status | Current Status |
| --- | --- | --- |
| Admin Login | Completed | JWT protected. |
| Dashboard | In Progress | Stats and approvals. |
| Manage Companies | Not Started | Partial UI. |
| Manage Candidates | Not Started | Not implemented. |
| View Jobs | Not Started | Implemented. |

## AI Features

| Functionality | Status | Current Status |
| --- | --- | --- |
| Resume Text Extraction | Not Started | PDF works; DOCX/DOC incomplete. |
| Skill Extraction | Not Started | Implemented. |
| ATS Score Calculation | Not Started | Multi-factor scoring. |

## Backend

| Functionality | Status | Current Status |
| --- | --- | --- |
| REST APIs | In Progress | Some APIs/features pending. |
| Entity Framework Core | Completed | Configured. |
| SQL Server Integration | Completed | Configured. |
| JWT Security | Completed | Validation, refresh tokens, cookies. |